**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning,**

**Stories, Story points)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement**  **(Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | User  Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Hanif, Prudhvi |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium | Hanif |
| Sprint-2 | Doctor  Discovery &  Booking | USN-3 | As a patient, I can search and filter doctors by location/specialty. | 2 | High | Praneeth, Prasanna |
| Sprint-3 | Profile  Management | USN-4 | As a doctor, I can set up and update my profile and availability. | 3 | High | Praneeth |
|  |  | USN-5 | As a user, I can update my profile information. | 2 | High | Prasanna |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medium | Prudhvi |
| Sprint-4 | Payment  Integration & Reviews | USN-7 | As a client, I can pay freelancers securely. | 3 | High | Hanif |
|  |  | USN-8 | As a user, I can leave a review after project completion. | 2 | Medium | Prudhvi |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medium | Prasanna |

|  |  |
| --- | --- |
| **Date** | 24-06-2025 |
| **Team ID** | LTVIP2025TMID53914 |
| **Project Name** | **DocSpot:** Seamless Appointment Booking for Health |

**Product Backlog, Sprint Schedule, and Estimation:**

Product Backlog & Sprint Schedule

Project Tracker, Velocity & Burndown Chart

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total**  **Story**  **Points** | **Duration** | **Sprint**  **Start**  **Date** | **Sprint**  **End Date**  **(Planned)** | **Story**  **Points**  **Completed** | **Sprint**  **Release**  **Date**  **(Actual)** |
| Sprint-1 | 20 | 1 Day | 22 June  2025 | 22 June  2025 | 20 | 22 June  2025 |
| Sprint-2 | 20 | 2 Days | 23 June  2025 | 24 June  2025 | 20 | 24 June  2025 |
| Sprint-3 | 20 | 2 Days | 25 June  2025 | 26 June  2025 | 20 | 26 June  2025 |
| Sprint-4 | 20 | 4 Days | 30 July  2025 | 30 July  2025 | 20 | 30 July  2025 |